QA TESTING PROGRAM

TEST PLAN DOCUMENT

Week 2 – Test Planning and Advanced Testing

Version 1.0  |  May 2026  |  Manual Testing Phase

| Project Name | Web Application QA Testing |
| --- | --- |
| Document Version | 1.0 |
| Prepared By | QA Testing Team |
| Date | May 2026 |
| Status | Active |

# 1. Objective and Scope

## 1.1 Objective

This Test Plan defines the strategy, scope, resources, schedule, and approach for conducting structured manual testing of the web application during Week 2 of the QA Testing Program. The primary aim is to validate core application functionality, uncover defects through advanced testing techniques, and ensure the application meets specified requirements before release.

## 1.2 Scope

The following areas are included in this testing cycle:

- User authentication and authorization (login, registration, password reset)

- Form input validation and error handling

- Navigation flow and UI consistency across pages

- Data entry, retrieval, and display accuracy

- Cross-browser compatibility on Chrome, Firefox, and Edge

- Retesting of defects logged in Week 1

The following are explicitly out of scope:

- Automated testing scripts or frameworks

- Performance and load testing

- Backend API testing and database-level validation

- Mobile native application testing

# 2. Testing Approach

## 2.1 Overview

Manual testing will be conducted using a combination of structured black-box techniques. Testers will interact with the application as an end-user without knowledge of internal code or architecture. Testing will be performed iteratively with results documented in real time.

## 2.2 Black-Box Testing Techniques

Two primary black-box techniques will be applied across all applicable test scenarios:

| Technique | Description | Application Area |
| --- | --- | --- |
| Equivalence Partitioning (EP) | Divides input data into valid and invalid partitions. One test per partition is sufficient to cover the class. | Form fields, search inputs, login credentials |
| Boundary Value Analysis (BVA) | Tests values at the edges of input ranges — minimum, maximum, and just beyond limits — where defects are most likely to occur. | Numeric inputs, date fields, character limits |

## 2.3 Cross-Browser Testing

The application will be tested on three browsers to verify consistent rendering and behavior:

- Google Chrome (latest stable version)

- Mozilla Firefox (latest stable version)

- Microsoft Edge (latest stable version)

Each browser test will cover the same test cases to facilitate direct comparison and identify browser-specific defects.

## 2.4 Retesting

All defects identified and logged during Week 1 will be retested to confirm resolution. Each retested bug will have its status updated to one of: Closed, Reopened, or Deferred, with supporting notes documented in the Compatibility and Retesting Report.

# 3. Resources Required

## 3.1 Human Resources

| Role | Responsibilities | Count | Availability |
| --- | --- | --- | --- |
| QA Lead | Test planning, coordination, reporting | 1 | Full-time |
| QA Testers | Test execution, defect logging, retesting | 2–3 | Full-time |
| Developer (Support) | Clarification of requirements and bug fixes | 1 | On-call |

## 3.2 Tools and Materials

- Bug tracking tool (e.g., Jira, Google Sheets, or equivalent)

- Test case management spreadsheet or TestRail

- Screen capture / annotation tool (e.g., Snagit, Greenshot)

- Three web browsers: Chrome, Firefox, Edge (latest versions installed)

- Test Plan Document (this document)

- Week 1 bug report for retesting reference

# 4. Test Environment

| Component | Details |
| --- | --- |
| Application URL | Staging/Test environment URL (provided by dev team) |
| Operating System | Windows 10/11 (primary); macOS Ventura (secondary) |
| Browsers | Chrome 124+, Firefox 126+, Edge 124+ |
| Screen Resolution | 1920 x 1080 (primary); 1366 x 768 (secondary) |
| Network | Stable broadband connection (minimum 10 Mbps) |
| Test Accounts | Admin, standard user, and guest accounts pre-provisioned |
| Test Data | Sample datasets prepared for form and validation testing |

# 5. Entry and Exit Criteria

## 5.1 Entry Criteria

Testing will commence only when all of the following conditions are met:

- Test environment is fully configured and accessible

- Application build has been deployed to the staging environment

- All test cases have been reviewed and approved by the QA Lead

- Test data has been prepared and loaded

- Week 1 bug report is available for retesting reference

- All required browsers are installed and updated

## 5.2 Exit Criteria

Testing will be considered complete when all of the following conditions are satisfied:

- 100% of planned test cases have been executed

- All critical and high-severity defects have been resolved and closed

- All Week 1 bugs have been retested and statuses updated

- Cross-browser testing completed on all three browsers

- Test summary report approved by QA Lead

- No more than 5% of test cases remain in a failed state due to known/accepted issues

# 6. Testing Schedule

| Day | Activity | Responsible | Duration | Status |
| --- | --- | --- | --- | --- |
| Day 1 | Test plan finalization and environment setup | QA Lead | 4 hours | Planned |
| Day 2 | Equivalence Partitioning test execution | QA Testers | 6 hours | Planned |
| Day 3 | Boundary Value Analysis test execution | QA Testers | 6 hours | Planned |
| Day 4 | Cross-browser compatibility testing | QA Testers | 6 hours | Planned |
| Day 5 | Retesting of Week 1 bugs | QA Testers | 4 hours | Planned |
| Day 5 | Report compilation and submission | QA Lead | 2 hours | Planned |